CloudSourceHRM

Complete Developer Project Plan

Version 1.2  —  Final Revised Edition

Vercel-Only Deployment  |  PostgreSQL Job Queue  |  Resend Email Mapping  |  CSV Staging Workflow  |  AhaSend + Resend Full Integration

| Product | CloudSourceHRM — SaaS HRM Platform |
| --- | --- |
| Document Type | Technical Project Plan (Developer Edition) |
| Version | 1.2 — Final Revised (supersedes v1.0 and v1.1) |
| Date | March 2026 |
| Prepared By | SHIRO Technologies |
| Contact | info@shirotechnologies.com ¦ 1-800-971-8013 |

Confidential — Internal Use Only

# Document Change Log

This v1.2 document supersedes both v1.0 and v1.1. The table below summarises all changes introduced in this revision.

| Ref | Change | Detail |
| --- | --- | --- |
| #1 | Railway removed | No Railway services. All compute runs inside Vercel. API handled by Next.js API routes. |
| #2 | Upstash Redis removed | No Redis at all. Sessions stored in Neon PostgreSQL via Better Auth DB adapter. Usage counters and email job queue stored in PostgreSQL tables. |
| #3 | Email queue redesigned | BullMQ replaced by pg-boss (PostgreSQL-based job queue). Vercel Cron Job (every 1 min) drives email dispatch. No Redis dependency. |
| #4 | Email Mapping updated | noreply@mail.cloudsourcehrm.us FROM address is configured and verified through Resend. Resend SDK is used to send emails from this address (transactional + in-app). AhaSend remains primary for bulk campaign sends. |
| #5 | CSV Import permissions updated | Admin: import CSV + export contacts. Employers (Standard): upload CSV only, no export. After any upload the data enters a staging table and is NOT processed automatically — admin must validate and approve the batch. |
| #6 | Vercel deployment steps | Step-by-step Vercel-only deployment guide added, including Vercel Postgres, Cron Jobs, environment variable configuration, and domain setup. |
| #7 | AhaSend + Resend integration docs | Implementation notes updated to reflect official API patterns from ahasend.com/docs and resend.com/docs. |

# Table of Contents

# 1. Executive Summary

CloudSourceHRM is a cloud-native, multi-tenant SaaS platform built for Recruitment Process Outsourcing (RPO), staffing agencies, and corporate HR teams. It unifies job campaign management, candidate hotlisting, and high-volume bulk email outreach into a single subscription product.

Version 1.2 finalises the infrastructure decision: the entire platform runs on Vercel and Neon PostgreSQL with no external Redis or separate application server. Email dispatch is handled by a PostgreSQL-backed job queue (pg-boss) processed by a Vercel Cron Job, eliminating BullMQ and any Redis dependency. AhaSend remains the primary bulk email sender; Resend handles all in-app transactional emails and owns the verified noreply@mail.cloudsourcehrm.us sending domain.

CSV imports are staged for admin approval before contacts enter the live database, and employer accounts can upload CSVs but cannot export contact data.

Core Platform Architecture (v1.2)

Frontend + API: Next.js 15 (App Router + API Routes) — Vercel

Database: Neon PostgreSQL 16 (Vercel Postgres) — all data, sessions, job queue

Email Queue: pg-boss (PostgreSQL-based) — driven by Vercel Cron Jobs (every 1 min)

Primary SMTP: AhaSend — bulk campaign outreach (ahasend.com/docs)

Secondary SMTP: Resend — transactional, in-app emails, FROM domain owner (resend.com/docs)

File Storage: DigitalOcean Spaces — CSV staging files

DNS / CDN: Cloudflare

Payments: Stripe

# 2. Understanding Hotlists

## 2.1  What Is a Hotlist?

In recruiting, a hotlist is a curated, named shortlist of high-priority contacts — candidates who are actively available, or employers who are actively hiring. Within CloudSourceHRM it is a named group of contacts drawn from the recruiter's own contact database, organised for fast access and targeted outreach.

Examples: 'React Developers — H1B OK', 'C2C Companies — Texas', 'Senior Java Engineers — Available Now'.

## 2.2  Who Owns a Hotlist?

Every hotlist belongs to the recruiter account that created it and is visible only to that account. Contacts within a hotlist are references to records in that account's contacts database — adding a contact to a hotlist does not move or duplicate them.

## 2.3  Can the Same Email Be in a Hotlist AND a Job Campaign?

Yes — this is the intended workflow. The hotlist organises; the campaign acts.

Standard Recruiter Workflow

1. Import contacts (CSV upload → admin approval) or use platform-approved contacts

2. Organise contacts into a named hotlist

3. Create a campaign (subject, email body, targeting = that hotlist)

4. Launch the campaign — emails dispatched via AhaSend

5. Track delivery status in the campaign log

A contact can be in many hotlists and receive emails from many campaigns over time.

Inactive (bounced) contacts are silently skipped at dispatch time.

# 3. User Types & Subscription Tiers

| Feature | Free Tier | Standard Tier |
| --- | --- | --- |
| Monthly Price | Free forever | $95 / user / month |
| Outbound Emails / Day | 3 emails | 10 emails (configurable by admin) |
| Campaign Launches / Day | 1 campaign | 10 campaigns |
| Hotlists | 1 hotlist (50 contacts) | Unlimited hotlists |
| Contact Records | Up to 100 | Unlimited |
| CSV Upload (import) | Not available | Available — staged for admin approval |
| CSV Export | Not available | Not available (export is admin-only) |
| Email Log Visibility | Sent, Delivered, Bounced | Sent, Delivered, Bounced |
| Open-rate visibility | Not available | Not available (admin-only) |
| Overage Credits | Not available | Purchase on-demand via Stripe |
| Support | Email / Community | Priority Email |

Daily Email Cap — Dynamic Configuration Note

The 10 emails/day cap for Standard users is stored in a configurable platform_settings table,

not hardcoded. SHIRO Technologies admins can raise or lower this cap without a code deployment

as the verified contact list grows. Individual per-account overrides are also possible.

Standard users who purchase overage credit packs can exceed the daily base cap.

# 4. Dual SMTP Architecture — AhaSend + Resend

CloudSourceHRM uses two email providers with clearly separated, non-overlapping responsibilities. AhaSend drives bulk campaign sends; Resend owns the verified sending domain and all transactional / in-app emails.

| Provider | Role | Sends |
| --- | --- | --- |
| AhaSend | PRIMARY — Bulk Campaigns | All outbound campaign emails to employers and candidates. Optimised for high-volume bulk delivery with strong inbox placement. Reference: ahasend.com/docs |
| Resend | TRANSACTIONAL + Domain Owner | Email verification, password reset, subscription receipts, usage alerts, admin notifications, and all system emails. Also owns the verified noreply@mail.cloudsourcehrm.us domain. Reference: resend.com/docs/introduction |

## 4.1  Email Mapping — From Address & Reply-To

All emails (campaign and transactional) use the same verified CloudSourceHRM sender domain. The Reply-To header routes replies directly to the recruiter's inbox.

| Header | Value & Implementation |
| --- | --- |
| From: | noreply@mail.cloudsourcehrm.us — Domain verified in Resend dashboard. DKIM and SPF records added to Cloudflare DNS by the Resend setup wizard. AhaSend campaign emails also use this domain (DKIM configured separately in AhaSend). |
| From Name: | '{Recruiter Name} via CloudSourceHRM' — e.g., 'Jane Smith via CloudSourceHRM'. Pulled from users.name at send time. |
| Reply-To: | The recruiter's users.reply_to_email field (a separate profile field, defaulting to login email). When a candidate or employer replies to a campaign email, the reply goes to the recruiter's inbox, not CloudSourceHRM. |
| List-Unsubscribe: | Auto-injected per RFC 8058. Required for Gmail and Outlook bulk sender compliance (2024 rules). Both mailto: and HTTPS unsubscribe options included. |

## 4.2  Resend — Integration Notes

Reference: resend.com/docs/introduction

- SDK: npm install resend — official Node.js / TypeScript SDK

- Authentication: API key via RESEND_API_KEY environment variable

- Send API: POST https://api.resend.com/emails — JSON body with from, to, subject, html, text, reply_to, headers

- Domain verification: Resend dashboard → Domains → Add Domain → adds SPF (TXT), DKIM (CNAME x2), and DMARC (TXT) records to Cloudflare DNS

- Webhooks: Resend uses Svix for webhook signing. Events: email.delivered, email.bounced, email.complained, email.opened, email.clicked. Endpoint: POST /api/webhooks/resend. Validate with svix npm package.

- Batch send: POST https://api.resend.com/emails/batch — array of up to 100 email objects per request

- Rate limits (Resend): 10 requests/second on free tier; higher on paid plans

Resend Send Example (TypeScript)

import { Resend } from 'resend';

const resend = new Resend(process.env.RESEND_API_KEY);

// Transactional email (password reset, verification, etc.)

await resend.emails.send({

from: 'noreply@mail.cloudsourcehrm.us',

to: user.email,

reply_to: user.reply_to_email,

subject: 'Reset your CloudSourceHRM password',

html: renderResetEmail({ token }),

text: plainTextFallback,

});

// Webhook validation

import { Webhook } from 'svix';

const wh = new Webhook(process.env.RESEND_WEBHOOK_SECRET);

const payload = wh.verify(rawBody, headers); // throws on invalid signature

## 4.3  AhaSend — Integration Notes

Reference: ahasend.com/docs

- Authentication: API key passed as X-Api-Key: {AHASEND_API_KEY} HTTP header on all requests

- Send endpoint: POST https://api.ahasend.com/v1/email/send-message — single email

- Bulk send endpoint: POST https://api.ahasend.com/v1/email/send-bulk — array of messages for batch dispatch

- Domain verification: AhaSend dashboard → Sending Domains → Add Domain → DKIM CNAME records added to Cloudflare DNS

- Webhooks: AhaSend fires webhook POST to a configured URL. Events include: delivered, bounced, complained. Validate via HMAC-SHA256 signature in the X-AhaSend-Signature header.

- The from address for campaigns is set to noreply@mail.cloudsourcehrm.us — the same domain verified in Resend, also verified in AhaSend. Both providers can share a domain with separate DKIM selectors.

AhaSend Bulk Send Example (TypeScript)

// Construct messages array for bulk campaign

const messages = recipients.map(r => ({

from: { email: 'noreply@mail.cloudsourcehrm.us', name: `${recruiter.name} via CloudSourceHRM` },

to: [{ email: r.email, name: r.name }],

reply_to: { email: recruiter.reply_to_email },

subject: campaign.subject,

html: campaign.body_html.replace('{{UNSUB_LINK}}', buildUnsubLink(r.id, campaign.id)),

text: campaign.body_text,

}));

const response = await fetch('https://api.ahasend.com/v1/email/send-bulk', {

method: 'POST',

headers: {

'Content-Type': 'application/json',

'X-Api-Key': process.env.AHASEND_API_KEY,

},

body: JSON.stringify({ messages }),

});

## 4.4  SMTP Routing Decision Tree

Which provider sends which email

Is it a transactional / in-app email?

(password reset, email verify, billing receipt, usage alert, admin notification)

└── YES → Send via Resend SDK

from: noreply@mail.cloudsourcehrm.us (domain owned by Resend)

No fallback — if Resend fails, log error and retry via Next.js API

Is it a bulk campaign email?

└── YES → Enqueue job in pg-boss (email_jobs table in Neon PostgreSQL)

Vercel Cron Job processes queue every 1 minute

Worker calls AhaSend bulk API (primary)

AhaSend succeeds → log status='sent', provider='ahasend'

AhaSend fails (3 retries) → fallback to Resend batch API

Resend succeeds → log status='sent', provider='resend'

Resend fails → log status='failed', mark job dead, alert admin

# 5. Public Landing Pages & Admin Approval Workflow

Two public, unauthenticated pages allow employers and job seekers to opt in to receiving outreach. Submissions are staged in pending_signups and must be reviewed by an admin before entering the live contacts table.

## 5.1  Employer Landing Page

URL: cloudsourcehrm.us/employers

Purpose: Companies wanting to receive candidate profiles and talent outreach from the recruiter network.

Employer Form Fields

Required: Company Name, Contact Name, Work Email, Phone, City, State

Optional: Industry, Company Type (C2C / Direct Client / Staffing Agency / Other),

Technologies of Interest (free text or tags)

Consent: Checkbox — must be checked to enable Submit button

## 5.2  Candidate Landing Page

URL: cloudsourcehrm.us/candidates

Purpose: Job seekers wanting to receive job requirements and recruiter outreach.

Candidate Form Fields

Required: Full Name, Email, Phone, City, State, Work Authorization (dropdown)

Optional: Current Title, Years of Experience, Skills (multi-tag input),

Profile Summary (500 chars max), Cover Letter / Note to Recruiters (1,000 chars max)

Consent: Checkbox — must be checked to enable Submit button

## 5.3  Admin Approval Workflow

- Submission arrives — stored in pending_signups table (status='pending')

- Admin receives daily digest email (via Resend) listing new pending submissions

- Admin logs in → Admin Panel → Pending Signups queue

- For each record: Approve (→ creates contact, status='approved') or Reject (→ records reason, status='rejected')

- Approved contacts get visibility='platform' — available to all Standard users for campaign targeting

- Private CSV-imported contacts have visibility='private' — only visible to the importing account

# 6. CSV Import, Export & Staging Workflow

CSV handling has differentiated permissions by role. No import is ever processed automatically — all uploads are staged for admin validation before contacts enter the live database.

## 6.1  Permission Matrix

| Capability | Standard User (Employer) | Admin (SHIRO Technologies) |
| --- | --- | --- |
| Upload CSV (Import) | YES — contacts staged for approval | YES — contacts staged for approval |
| Auto-process on upload | NO — manual admin review required | NO — same approval flow applies |
| Export contacts to CSV | NOT AVAILABLE | YES — full platform contact export |
| Review / approve batches | NOT AVAILABLE | YES |
| Reject / delete batches | NOT AVAILABLE | YES |

## 6.2  CSV Upload Flow (Standard User)

- User navigates to Contacts → Import CSV

- User selects a CSV file (max 5 MB, 5,000 rows). File is validated client-side for format and column headers

- File is uploaded to DigitalOcean Spaces bucket (hrm-uploads/{user_id}/csv/{timestamp}.csv)

- API creates a csv_import_batches record: status='pending_review', file_url, user_id, row_count, submitted_at

- User sees a confirmation: 'Your file has been uploaded and is pending admin review. Contacts will be available once approved.'

- Admin receives a notification and reviews the batch in the admin panel

- Admin approves → contacts are bulk-inserted into the contacts table with visibility='private', status='active'

- OR Admin rejects → batch status set to 'rejected' with reason, user is notified via email (Resend)

Keep It Open — Architecture Note

The approval step is architecturally present but intentionally kept flexible for v1.0.

In the initial release, admin approval is a single-click 'Approve Batch' action that

bulk-inserts all valid rows from the CSV. There is no row-by-row review UI in v1.0.

Row-level validation (duplicate detection, required field checks) runs server-side

when the admin clicks Approve — invalid rows are skipped and a summary is shown.

A more granular row-by-row review interface can be added in v2.0 if required.

The csv_import_batches table and staging architecture support this without schema changes.

## 6.3  CSV Column Schema

The platform accepts two CSV types depending on contact_type. Column headers are case-insensitive.

### Candidate CSV Columns

| Column | Required | Notes |
| --- | --- | --- |
| name | Yes | Full name |
| email | Yes | Must be valid email format. Duplicate check against existing contacts. |
| phone | No | Any format accepted; stored as-is |
| city | No |  |
| state | No | 2-letter abbreviation preferred (TX, CA, NY) |
| work_authorization | No | One of: us_citizen, green_card, h1b, h4_ead, opt, cpt, tn, l1, e3, gc_ead, other |
| title | No | Current job title |
| skills | No | Comma-separated list of skills: 'Java, Spring Boot, AWS' |
| profile_summary | No | Max 500 characters |
| cover_letter | No | Max 1000 characters |

### Employer CSV Columns

| Column | Required | Notes |
| --- | --- | --- |
| name | Yes | Contact person's full name |
| email | Yes | Work email. Duplicate check against existing contacts. |
| company_name | No | Company or organisation name |
| phone | No |  |
| city | No |  |
| state | No |  |
| company_type | No | One of: c2c, direct, staffing, other |
| industry | No | Free text: 'Information Technology', 'Healthcare', etc. |

# 7. Email Bounce & Inactive Contact Management

All email bounces — regardless of type (hard or soft) — immediately set the contact's status to 'inactive'. Inactive contacts are never re-emailed. Admins can review and reactivate individual contacts when appropriate.

## 7.1  Bounce Pipeline

- AhaSend or Resend fires a webhook POST to /api/webhooks/ahasend or /api/webhooks/resend

- Webhook handler validates the signature (AhaSend: HMAC-SHA256 header; Resend: Svix signature)

- Handler extracts: email address, bounce type, reason string, provider message ID

- Contacts table: set status='inactive', bounce_reason, bounced_at

- email_logs row: set status='bounced', bounced_at, error_message

- If campaign bounce rate exceeds 10%: campaign paused automatically, admin alerted via Resend email

## 7.2  Inactive Fields on contacts Table

| Column | Purpose |
| --- | --- |
| status | enum('active','inactive'). Set to 'inactive' on bounce. Set back to 'active' on admin reactivation. |
| bounce_reason | Provider reason string (e.g., 'Mailbox not found', 'Spam complaint'). NULL when active. |
| bounced_at | Timestamp of first bounce event. |
| reactivated_by | UUID of admin who reactivated. Audit trail. |
| reactivated_at | Timestamp of reactivation. |
| reactivation_note | Required admin note explaining why the contact was restored. |

## 7.3  Suppression at Dispatch Time

The pg-boss worker queries only WHERE status='active' AND unsubscribed=false when building the recipient list for a campaign. This means inactive contacts in a hotlist are automatically skipped — the recruiter does not need to clean hotlists manually.

# 8. Email Delivery Logs & Visibility Rules

| Status | Trigger | Visible To |
| --- | --- | --- |
| Queued | Job created in email_jobs table | Standard User + Admin |
| Sent | Email handed off to AhaSend or Resend API | Standard User + Admin |
| Delivered | Delivery webhook received | Standard User + Admin |
| Bounced | Bounce webhook received (any bounce type) | Standard User + Admin |
| Unsubscribed | Recipient clicked unsubscribe link | Standard User + Admin |
| Opened | Tracking pixel fired (image loaded by email client) | ADMIN ONLY |
| Complained | Spam complaint from recipient's provider | ADMIN ONLY |

Open Tracking Note

Opens are tracked via a 1x1 pixel image in the HTML email body:

<img src='https://member.cloudsourcehrm.us/api/track/open?t={TOKEN}' width='1' height='1' />

Token: HMAC-SHA256(OPEN_TRACKING_SECRET, '{email_log_id}:{contact_id}')

Many email clients block tracking pixels by default — open rates are directional, not exact.

Only admins see open data; standard users never see this metric.

# 9. Campaign Targeting & Recipient Selection

## 9.1  Targeting Modes

| Mode | Description |
| --- | --- |
| Employer Contacts | Target employer-type contacts. Filters: City, State, Company Type (C2C / Direct / Staffing), Industry. Total platform employer count is NOT shown. |
| Candidate Contacts | Target candidate-type contacts. Filters: City, State, Work Authorization, Skills Tags. Total platform candidate count is NOT shown. |
| Hotlist | Target a specific named hotlist (recruiter's own data). The recruiter sees the count of active contacts in their selected hotlist. |

## 9.2  Work Authorization Reference

| Value | Description |
| --- | --- |
| US Citizen | Born or naturalised — no sponsorship needed |
| Green Card (PR) | Permanent Resident — no sponsorship needed |
| H1B | H-1B visa — employer sponsorship required |
| H4 EAD | Spouse of H1B with Employment Authorization |
| OPT | Optional Practical Training (F1 graduates, 12–36 months) |
| CPT | Curricular Practical Training (F1, active enrollment) |
| TN Visa | NAFTA/USMCA — Canadian and Mexican professionals |
| L1 | Intracompany transferee |
| E3 | Australian nationals (similar to H1B) |
| GC EAD | EAD based on pending Green Card (AOS stage) |
| Other / Need Sponsorship | Any other visa type requiring employer support |

# 10. Technology Stack

## 10.1  Frontend (Vercel)

| Layer | Technology | Notes |
| --- | --- | --- |
| Framework | Next.js 15 (App Router) | Frontend + API routes in one project. Deployed on Vercel. |
| Language | TypeScript 5+ | End-to-end type safety; Zod schemas shared across app and API routes |
| Styling | Tailwind CSS + shadcn/ui | Utility-first CSS with accessible component primitives |
| Data Fetching | TanStack Query v5 | Server-state caching, background refetch, loading/error states |
| Forms | React Hook Form + Zod | Schema-validated; same Zod schema reused server-side |
| Charts | Recharts | Email analytics and usage dashboards |
| Auth Client | Better Auth (client SDK) | Session cookies; DB-backed sessions (no Redis required) |
| Landing Pages | Next.js static pages | Employer + Candidate sign-up forms (no auth) |

## 10.2  Backend API (Next.js API Routes on Vercel)

| Layer | Technology | Notes |
| --- | --- | --- |
| API Routes | Next.js App Router API Routes | All REST endpoints as /app/api/** route handlers. Run as Vercel serverless functions. |
| Authentication | Better Auth | Email/password, sessions stored in PostgreSQL sessions table (DB adapter). |
| ORM | Drizzle ORM | Type-safe SQL; migrations as plain SQL files; connects to Neon via DATABASE_URL. |
| Validation | Zod | Request body and response validation. |
| Payments | Stripe Node SDK | Subscriptions, credits, PayPal via Stripe. |
| Email Queue | pg-boss | PostgreSQL-based job queue. Jobs stored in Neon. No Redis. Processed by Vercel Cron Job. |
| File Handling | Multer + AWS S3 SDK | CSV uploads to DigitalOcean Spaces (S3-compatible). |
| Email — Transactional | Resend Node SDK | Verification, password reset, system notifications. |
| Email — Campaigns | AhaSend REST API | Bulk outbound campaign send. Fetch-based API call. |
| Rate Limiting | PostgreSQL table + Edge Middleware | api_rate_limits table for per-user limits; Vercel Edge Middleware for IP-based limits on public routes. |

## 10.3  Database & Storage

| Purpose | Technology | Notes |
| --- | --- | --- |
| Primary Database | Neon (Vercel Postgres) | PostgreSQL 16. Serverless, branches for staging/prod. Integrated in Vercel dashboard. Pooled connections via pgBouncer. |
| Session Store | PostgreSQL sessions table | Better Auth DB adapter. No Redis needed. |
| Usage Counters | PostgreSQL usage_counters | Daily counters with reset_date. Atomic UPSERT operations. |
| Email Job Queue | PostgreSQL (pg-boss) | pg-boss library creates its own schema in Neon. Jobs survive server restarts. |
| CSV Staging Files | DigitalOcean Spaces | Uploaded CSVs stored before admin approval. 30-day auto-delete lifecycle rule. |

# 11. Email Queue Architecture — pg-boss + Vercel Cron

BullMQ and Redis are replaced by pg-boss, a production-grade PostgreSQL-backed job queue. Jobs are stored in Neon and processed by a Vercel Cron Job that runs every minute. This removes all external dependencies beyond Neon and Vercel.

## 11.1  pg-boss Overview

- npm package: pg-boss — installs its own tables in your PostgreSQL database (prefixed pgboss.)

- Supports: job creation, scheduled jobs, retry with backoff, dead-letter queue, job expiry, concurrency control

- Works with Neon's serverless PostgreSQL via the standard pg connection string

- No Redis, no BullMQ, no separate worker server required

- Documentation: github.com/timgit/pg-boss

## 11.2  Campaign Launch to Email Dispatch Flow

- Recruiter clicks Launch Campaign in the UI → POST /api/campaigns/:id/send

- API validates: user within daily limit (usage_counters table), campaign in draft status, target audience has at least 1 active contact

- API sets campaign.status='sending', increments usage_counters

- API resolves the recipient list (hotlist contacts OR employer/candidate filter) and creates one pg-boss job per recipient email in the email_jobs queue

- API returns 202 Accepted immediately — campaign processing is now async

- Vercel Cron Job runs every 1 minute → calls GET /api/cron/process-emails (secured by CRON_SECRET header)

- Cron handler initialises pg-boss, fetches a batch of pending jobs (max 50 per invocation)

- For each job: constructs the email payload (from, reply_to, subject, html, text, unsubscribe link)

- Calls AhaSend bulk API with the batch → on success: marks jobs complete, updates email_logs

- If AhaSend fails (3 retries with exponential backoff via pg-boss): pg-boss moves jobs to dead-letter state → worker retries via Resend batch API

- When all jobs for a campaign complete: campaign.status set to 'sent'

## 11.3  vercel.json — Cron Configuration

vercel.json

{

"crons": [

{

"path": "/api/cron/process-emails",

"schedule": "* * * * *"

},

{

"path": "/api/cron/reset-usage-counters",

"schedule": "0 0 * * *"

}

]

}

Notes:

- Cron Jobs require the Vercel Pro plan or higher.

- process-emails: runs every minute to process pending email jobs.

- reset-usage-counters: runs at midnight UTC to reset daily email/campaign counts.

- Both endpoints must verify the request using CRON_SECRET env variable:

if (req.headers.get('authorization') !== `Bearer ${process.env.CRON_SECRET}`) return 401

## 11.4  Queue Tables (pg-boss managed)

pg-boss automatically creates and manages its own schema. The only tables developers interact with are those used to trigger and monitor jobs:

Key pg-boss concepts used in CloudSourceHRM

boss.send('campaign-email', { email_log_id, campaign_id, contact_id, ... })

→ Enqueues a single email job

boss.sendBatch('campaign-email', jobs)

→ Bulk-enqueues many email jobs atomically (used when launching a campaign)

boss.work('campaign-email', { batchSize: 50 }, async jobs => { ... })

→ Worker function — called by the Cron route handler, not a persistent process

boss.fetch('campaign-email', 50)

→ Fetch up to 50 pending jobs (used in Cron API route)

boss.complete(ids) / boss.fail(ids)

→ Mark jobs done or failed (updates pgboss.job table)

# 12. Database Schema Design

All primary tables use UUID primary keys. Timestamps use timestamptz. Soft deletes (deleted_at) applied to contacts, campaigns, hotlists. Sessions managed by Better Auth in a sessions table — no Redis session store.

## 12.1  users

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| email | varchar(255) UNIQUE | Login email |
| password_hash | varchar(255) | bcrypt, cost 12 |
| name | varchar(255) | Display name |
| reply_to_email | varchar(255) | Used as Reply-To in campaign emails. Defaults to login email. |
| tier | enum('free','standard') |  |
| status | enum('active','suspended') |  |
| role | enum('user','admin') | admin = SHIRO Technologies team |
| stripe_customer_id | varchar(100) NULL |  |
| email_verified_at | timestamptz NULL |  |
| created_at / updated_at | timestamptz |  |

## 12.2  contacts (expanded)

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users NULL | NULL for platform-wide contacts |
| contact_type | enum('employer','candidate') |  |
| visibility | enum('platform','private') | platform = all users. private = importing user only. |
| source | enum('csv_import','employer_landing','candidate_landing') |  |
| status | enum('active','inactive') | inactive = bounced, suppressed from sends |
| bounce_reason | text NULL |  |
| bounced_at | timestamptz NULL |  |
| reactivated_by | uuid FK → users NULL | Admin who reactivated |
| reactivated_at | timestamptz NULL |  |
| reactivation_note | text NULL |  |
| email | varchar(255) | Indexed |
| name | varchar(255) |  |
| phone | varchar(50) NULL |  |
| title | varchar(255) NULL |  |
| city | varchar(100) NULL |  |
| state | varchar(50) NULL | e.g., TX, CA, NY |
| company_name | varchar(255) NULL | Employer contacts only |
| company_type | enum('c2c','direct','staffing','other') NULL | Employer contacts only |
| industry | varchar(255) NULL | Employer contacts only |
| work_authorization | enum(...) NULL | Candidate contacts only. Full US work auth list. |
| profile_summary | text NULL | Candidate only. Max 500 chars. |
| cover_letter | text NULL | Candidate only. Max 1,000 chars. |
| skills | text[] NULL | Array: ['Java','Spring Boot','AWS'] |
| unsubscribed | boolean DEFAULT false |  |
| unsubscribed_at | timestamptz NULL |  |
| notes | text NULL | Private recruiter notes |
| deleted_at | timestamptz NULL | Soft delete |

## 12.3  pending_signups

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| signup_type | enum('employer','candidate') | Which landing page |
| status | enum('pending','approved','rejected') | Admin review state |
| submitted_at | timestamptz |  |
| reviewed_by | uuid FK → users NULL | Admin reviewer |
| reviewed_at | timestamptz NULL |  |
| rejection_reason | text NULL |  |
| promoted_contact_id | uuid FK → contacts NULL | Set on approval |
| email | varchar(255) |  |
| name | varchar(255) |  |
| phone | varchar(50) NULL |  |
| city / state | varchar NULL |  |
| company_name / company_type | varchar NULL | Employer only |
| work_authorization | varchar(50) NULL | Candidate only |
| skills_raw | text NULL | Comma-separated string; normalised on approval |
| profile_summary / cover_letter | text NULL | Candidate only |
| consent_given | boolean DEFAULT false | Must be true for form to submit |
| ip_address | varchar(45) NULL | For spam detection |

## 12.4  csv_import_batches

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users | Uploader (Standard user or admin) |
| contact_type | enum('employer','candidate') | Type of contacts in this CSV |
| status | enum('pending_review','approved','rejected') |  |
| file_url | varchar(500) | DO Spaces URL |
| original_filename | varchar(255) | For admin review display |
| row_count | integer | Total rows parsed from the file |
| valid_row_count | integer NULL | Rows that passed validation (set at approval time) |
| skipped_row_count | integer NULL | Rows skipped (duplicate, invalid) at approval |
| submitted_at | timestamptz |  |
| reviewed_by | uuid FK → users NULL | Admin who approved/rejected |
| reviewed_at | timestamptz NULL |  |
| rejection_reason | text NULL |  |

## 12.5  campaigns

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users | Owner |
| name | varchar(255) |  |
| subject | varchar(500) | Email subject line |
| body_html | text | HTML body (sanitised with DOMPurify server-side) |
| body_text | text | Plain-text fallback |
| status | enum | draft ¦ scheduled ¦ sending ¦ sent ¦ paused ¦ archived |
| target_type | enum('employer','candidate','hotlist') |  |
| hotlist_id | uuid FK → hotlists NULL | Used when target_type='hotlist' |
| target_filters | jsonb NULL | Skills, work_auth, city, state, company_type filters |
| scheduled_at | timestamptz NULL |  |
| sent_at | timestamptz NULL |  |
| total_recipients | integer DEFAULT 0 |  |
| delivered_count / bounced_count | integer DEFAULT 0 | Updated by webhooks |
| opened_count | integer DEFAULT 0 | Admin-only metric |
| deleted_at | timestamptz NULL | Soft delete |

## 12.6  email_logs

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| campaign_id | uuid FK → campaigns |  |
| contact_id | uuid FK → contacts |  |
| user_id | uuid FK → users | Sending recruiter |
| from_address | varchar(255) | noreply@mail.cloudsourcehrm.us |
| reply_to_address | varchar(255) | Recruiter's reply_to_email at send time |
| provider_message_id | varchar(255) | AhaSend or Resend message ID for webhook matching |
| status | enum | queued ¦ sent ¦ delivered ¦ opened ¦ bounced ¦ complained ¦ unsubscribed |
| provider | enum('ahasend','resend') | Which provider dispatched this email |
| sent_at | timestamptz NULL |  |
| delivered_at / opened_at / bounced_at | timestamptz NULL |  |
| error_message | text NULL | Provider error string if failed |

## 12.7  usage_counters (PostgreSQL, no Redis)

| Column | Type | Description |
| --- | --- | --- |
| id | uuid PK |  |
| user_id | uuid FK → users |  |
| counter_type | enum('daily_emails','daily_campaigns','monthly_emails') |  |
| count | integer DEFAULT 0 | Atomically incremented |
| reset_date | date | The date this counter resets. Cron resets at midnight UTC. |
| updated_at | timestamptz |  |

Usage Counter Enforcement Pattern

-- Atomic increment with limit check (PostgreSQL)

INSERT INTO usage_counters (user_id, counter_type, count, reset_date)

VALUES ($1, 'daily_emails', 1, CURRENT_DATE)

ON CONFLICT (user_id, counter_type, reset_date)

DO UPDATE SET count = usage_counters.count + 1

WHERE usage_counters.count < $2 -- $2 = tier limit (10 for Standard)

RETURNING count;

-- If 0 rows returned: limit reached → return 429 Too Many Requests

# 13. API Design

All endpoints live under /api/v1/ as Next.js App Router API route handlers. Auth via Better Auth session cookie. All request/response bodies are application/json. New endpoints for CSV staging, public signups, and contact reactivation are included.

## 13.1  Authentication

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/register | Register. Sends verification email via Resend. |
| POST | /auth/login | Authenticate. Sets session cookie. |
| POST | /auth/logout | Invalidates session in DB. |
| POST | /auth/refresh | Refresh session. |
| POST | /auth/forgot-password | Sends reset link via Resend. |
| POST | /auth/reset-password | Validates token, updates password. |
| GET | /auth/verify-email/:token | Email verification link handler. |

## 13.2  Public Landing Pages

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /public/signup/employer | Employer form submit. No auth. Rate-limited 3/hour per IP via Edge Middleware. |
| POST | /public/signup/candidate | Candidate form submit. No auth. Rate-limited 3/hour per IP. |

## 13.3  Contacts

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /contacts | List contacts (search, filter by type/status/skills/work_auth/city/state) |
| POST | /contacts | Create single contact |
| POST | /contacts/import | Upload CSV file for staging (Standard users). Returns csv_import_batches.id. |
| GET | /contacts/inactive | List inactive contacts for this account. Admins see all. |
| GET | /contacts/:id | Get contact detail |
| PATCH | /contacts/:id | Update contact fields |
| DELETE | /contacts/:id | Soft delete |
| POST | /admin/contacts/:id/reactivate | ADMIN ONLY — reactivate inactive contact. Requires note in body. |
| GET | /admin/contacts/export | ADMIN ONLY — export all contacts as CSV |

## 13.4  CSV Import Batches

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /admin/csv-batches | ADMIN — list all import batches (filterable by status/user) |
| GET | /admin/csv-batches/:id | ADMIN — get batch details with row preview |
| POST | /admin/csv-batches/:id/approve | ADMIN — run validation + bulk-insert valid rows to contacts |
| POST | /admin/csv-batches/:id/reject | ADMIN — reject batch with reason |
| GET | /csv-batches | User — list their own upload batches and approval status |

## 13.5  Campaigns

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /campaigns | List campaigns |
| POST | /campaigns | Create draft. Body: name, subject, body_html, body_text, target_type, hotlist_id?, target_filters? |
| GET | /campaigns/:id | Campaign detail + aggregate stats |
| PATCH | /campaigns/:id | Update draft campaign |
| DELETE | /campaigns/:id | Soft delete |
| POST | /campaigns/:id/send | Launch. Checks limit, enqueues pg-boss jobs. |
| POST | /campaigns/:id/pause | Pause in-progress campaign |
| GET | /campaigns/:id/logs | Recipient logs. Standard: sent/delivered/bounced. Admin: all including opened. |

## 13.6  Webhooks & Cron

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /webhooks/resend | Resend events (delivered, bounced, opened). Validates Svix signature. |
| POST | /webhooks/ahasend | AhaSend events (delivered, bounced). Validates HMAC-SHA256 signature. |
| POST | /webhooks/stripe | Stripe subscription events. Validates Stripe-Signature header. |
| GET | /api/cron/process-emails | Vercel Cron — fetches pg-boss jobs, dispatches via AhaSend then Resend. |
| GET | /api/cron/reset-usage-counters | Vercel Cron — resets daily usage counters at midnight UTC. |
| GET | /api/unsubscribe | Unsubscribe link handler. Validates HMAC token, sets unsubscribed=true. |
| GET | /api/track/open | Open tracking pixel. Validates HMAC token, records open in email_logs. Admin only metric. |

# 14. Vercel Deployment — Step-by-Step Guide

This section provides a complete, ordered guide to deploying CloudSourceHRM on Vercel using Vercel Postgres (Neon), Vercel Cron Jobs, and Cloudflare for DNS. No Railway or separate server is required.

## Step 1 — Prerequisites

- GitHub repository set up (monorepo with apps/web as the Next.js app)

- Vercel account at vercel.com — Pro plan required for Cron Jobs

- Cloudflare account managing the cloudsourcehrm.us domain

- Neon account at neon.tech (or use Vercel Postgres directly from the Vercel dashboard)

- Resend account at resend.com — verified with a credit card for production sending

- AhaSend account at ahasend.com — production account with sending domain verified

- Stripe account at stripe.com — live mode enabled

- DigitalOcean account for Spaces object storage

## Step 2 — Create the Vercel Project

- Log into vercel.com → Dashboard → Add New → Project

- Select 'Import Git Repository' → connect to your GitHub organisation → select the cloudsourcehrm repository

- Framework Preset: Next.js (auto-detected)

- Root Directory: apps/web (if using a monorepo; otherwise leave blank)

- Build Command: pnpm run build (or turbo run build --filter=web if using Turborepo)

- Output Directory: .next (default)

- Do NOT deploy yet — add Postgres and environment variables first

## Step 3 — Add Vercel Postgres (Neon)

- In the Vercel dashboard → your project → Storage tab

- Click 'Create Database' → select 'Postgres' (powered by Neon)

- Choose a region closest to your users (e.g., us-east-1 for US)

- Vercel automatically creates and injects the following environment variables into your project:

Auto-injected Vercel Postgres environment variables

POSTGRES_URL — Pooled connection string (use this in the app at runtime)

POSTGRES_URL_UNPOOLED — Direct connection string (use this for Drizzle migrations)

POSTGRES_PRISMA_URL — Prisma-compatible pooled URL (ignore if using Drizzle)

POSTGRES_USER — Database user

POSTGRES_HOST — Database host

POSTGRES_PASSWORD — Database password

POSTGRES_DATABASE — Database name

These are set automatically for Production, Preview, and Development environments.

- In your Drizzle config, use: connectionString: process.env.POSTGRES_URL_UNPOOLED for migrations

- In your app runtime code, use: connectionString: process.env.POSTGRES_URL (pooled)

## Step 4 — Configure All Environment Variables

In Vercel dashboard → your project → Settings → Environment Variables. Add the following for the Production environment (repeat as needed for Preview with test credentials):

Environment Variables to Add in Vercel Dashboard

# Authentication

BETTER_AUTH_SECRET <256-bit random string>

BETTER_AUTH_URL https://member.cloudsourcehrm.us

# AhaSend (Primary Campaign SMTP)

AHASEND_API_KEY <from AhaSend dashboard>

AHASEND_API_URL https://api.ahasend.com

# Resend (Transactional + FROM domain owner)

RESEND_API_KEY re_xxxxxxxxxxxxx

RESEND_WEBHOOK_SECRET <from Resend dashboard, Svix signing secret>

# Email Config

EMAIL_FROM_ADDRESS noreply@mail.cloudsourcehrm.us

EMAIL_FROM_DOMAIN mail.cloudsourcehrm.us

# Stripe

STRIPE_SECRET_KEY sk_live_xxxxxxxxxxxxx

STRIPE_WEBHOOK_SECRET whsec_xxxxxxxxxxxxx

STRIPE_PRICE_ID_STANDARD price_xxxxxxxxxxxxx

STRIPE_PRICE_ID_CREDITS price_xxxxxxxxxxxxx

# Security

UNSUBSCRIBE_HMAC_SECRET <256-bit random string>

OPEN_TRACKING_HMAC_SECRET <256-bit random string>

CRON_SECRET <random string for securing cron endpoints>

AHASEND_WEBHOOK_SECRET <HMAC secret from AhaSend webhook config>

# File Storage (DigitalOcean Spaces)

DO_SPACES_KEY <DO Spaces Access Key>

DO_SPACES_SECRET <DO Spaces Secret>

DO_SPACES_ENDPOINT https://sfo3.digitaloceanspaces.com

DO_SPACES_BUCKET hrm-uploads

# App URLs

NEXT_PUBLIC_APP_URL https://member.cloudsourcehrm.us

## Step 5 — Configure Cron Jobs (vercel.json)

Create a vercel.json file in the root of apps/web (or the project root if not a monorepo):

vercel.json — Cron Jobs Configuration

{

"crons": [

{

"path": "/api/cron/process-emails",

"schedule": "* * * * *"

},

{

"path": "/api/cron/reset-usage-counters",

"schedule": "0 0 * * *"

}

]

}

IMPORTANT: Cron Jobs require Vercel Pro plan.

Both endpoints must verify CRON_SECRET:

if (request.headers.get('authorization') !== `Bearer ${process.env.CRON_SECRET}`)

return NextResponse.json({ error: 'Unauthorized' }, { status: 401 })

## Step 6 — Run Database Migrations

- Add a postbuild or prebuild script to run Drizzle migrations as part of the Vercel build:

package.json scripts (apps/web)

"scripts": {

"build": "next build",

"vercel-build": "pnpm db:migrate && next build",

"db:migrate": "drizzle-kit migrate --config=drizzle.config.ts"

}

In Vercel dashboard → Build & Development Settings:

Override Build Command: pnpm vercel-build

(This runs migrations before every production build)

- Alternatively, run migrations manually from your local machine against the Neon production database using POSTGRES_URL_UNPOOLED before first deploy

## Step 7 — Configure Custom Domain

- In Vercel dashboard → your project → Settings → Domains

- Click 'Add Domain' → enter member.cloudsourcehrm.us

- Vercel provides a CNAME record (e.g., cname.vercel-dns.com)

- In Cloudflare DNS for cloudsourcehrm.us:

- Add CNAME record: Name = member, Target = cname.vercel-dns.com, Proxy status = Proxied (orange cloud)

- Vercel auto-provisions an SSL certificate via Let's Encrypt within minutes

- Verify domain is active in Vercel dashboard — status changes to 'Valid Configuration'

## Step 8 — Verify Resend Sending Domain

- Log into Resend dashboard → Domains → Add Domain → enter mail.cloudsourcehrm.us

- Resend provides DNS records to add (SPF TXT, two DKIM CNAME records, optional DMARC)

- In Cloudflare DNS for cloudsourcehrm.us — add each record:

Resend DNS Records (add to Cloudflare)

TXT @ v=spf1 include:amazonses.com ~all

CNAME resend._domainkey resend._domainkey.xxxxx.dkim.amazonses.com

TXT _dmarc v=DMARC1; p=quarantine; rua=mailto:dmarc@cloudsourcehrm.us

(Exact values come from the Resend dashboard — copy them exactly)

- Click 'Verify DNS Records' in Resend dashboard — verification usually completes within 5-10 minutes

- Once verified, noreply@mail.cloudsourcehrm.us is ready to send via Resend

## Step 9 — Verify AhaSend Sending Domain

- Log into AhaSend dashboard → Sending Domains → Add Domain → enter mail.cloudsourcehrm.us

- AhaSend provides its own DKIM CNAME records (different selector from Resend — both can coexist on the same domain)

- Add AhaSend's DKIM CNAME records to Cloudflare DNS

- Verify the domain in AhaSend dashboard

- Both Resend and AhaSend can send from noreply@mail.cloudsourcehrm.us — SPF includes both providers, and each has its own DKIM selector

## Step 10 — Configure Stripe Webhooks

- In Stripe dashboard → Developers → Webhooks → Add Endpoint

- Endpoint URL: https://member.cloudsourcehrm.us/api/webhooks/stripe

- Events to listen for: customer.subscription.created, customer.subscription.updated, customer.subscription.deleted, invoice.payment_succeeded, invoice.payment_failed

- Copy the Signing Secret → add as STRIPE_WEBHOOK_SECRET in Vercel environment variables

## Step 11 — Configure AhaSend & Resend Webhooks

Webhook URLs to configure in provider dashboards

Resend Webhooks (in Resend dashboard → Webhooks → Add Endpoint):

URL: https://member.cloudsourcehrm.us/api/webhooks/resend

Events: email.delivered, email.bounced, email.complained, email.opened

AhaSend Webhooks (in AhaSend dashboard → Webhooks → Configure):

URL: https://member.cloudsourcehrm.us/api/webhooks/ahasend

Events: delivered, bounced, complained

Copy the webhook HMAC secret → add as AHASEND_WEBHOOK_SECRET in Vercel

## Step 12 — Deploy

- Push to main branch — Vercel auto-deploys on every commit to main

- OR trigger manual deploy: Vercel dashboard → Deployments → Redeploy

- Monitor the build log in Vercel for migration success and build completion

- Visit https://member.cloudsourcehrm.us — confirm the app is live

- Test the following flows end-to-end: register, verify email, subscribe, create contact, create campaign, send campaign

- Verify cron jobs appear under Vercel dashboard → Project → Cron Jobs tab

- Verify pg-boss tables are created in Neon (pgboss.job, pgboss.schedule, etc.)

## Environment Summary

| Environment | Branch | Configuration |
| --- | --- | --- |
| Local Dev | any | Docker Compose with local Postgres + all apps. .env.local. Stripe CLI webhook forwarding. Resend test mode. |
| Staging | develop | Vercel Preview Deploy. Separate Neon database branch. Test API keys for Resend, AhaSend, Stripe. |
| Production | main | Vercel Production. Neon production branch. Live keys. member.cloudsourcehrm.us domain active. |

# 15. Development Phases & Timeline

22-week build plan for a 2 full-stack developer team. Fully Vercel-based with no external application server.

## Phase 1 — Foundation (Weeks 1–4)

Goal: Auth, subscriptions, Vercel deployment live

Wk 1-2: Turborepo / Next.js 15 setup. Docker Compose for local dev (Postgres only).

Neon Postgres via Vercel dashboard. Drizzle schema v1 + migrations.

Better Auth: register, login, logout, email verification (Resend), password reset.

pg-boss installed, pgboss tables migrated into Neon.

Wk 3-4: Stripe integration. Free / Standard tier enforcement middleware.

User dashboard shell. reply_to_email field on profile settings.

Vercel deployment live (Steps 1-7 of deployment guide complete).

Resend + AhaSend domain verification complete.

Deliverable: Auth and payments work end-to-end on Vercel.

## Phase 2 — Landing Pages & Admin Approval (Weeks 5–8)

Goal: Public sign-up pages + staged approval pipeline

Wk 5-6: Employer + Candidate landing pages (static Next.js pages, no auth).

pending_signups table + POST /public/signup/* endpoints.

Edge Middleware IP rate limiting for public routes.

Wk 7-8: Admin panel scaffold (role='admin' gate).

Pending Signups review queue in admin UI.

Approve → promote to contacts. Reject → record reason.

Admin notification email (Resend) for new pending batches.

Deliverable: Both landing pages live. Admin approval flow working.

## Phase 3 — Contacts, CSV Staging & Hotlists (Weeks 9–13)

Goal: Full contact management + CSV staging + hotlisting

Wk 9-10: Contacts CRUD API + UI with all expanded fields (work auth, skills, etc.).

CSV upload: file → DO Spaces → csv_import_batches staging record.

Admin CSV approve/reject flow (bulk-insert on approve, skip invalid rows).

Contact search + filter (skills, work_auth, city, state, company_type).

Wk 11-12: Hotlist CRUD API + UI.

Campaign builder with three targeting modes (Employer / Candidate / Hotlist).

Wk 13: Vitest + Playwright tests for contacts, CSVs, hotlists.

Deliverable: Full contact and hotlist management with staged CSV approvals.

## Phase 4 — Email Engine (Weeks 14–18)

Goal: Full AhaSend + Resend email dispatch via pg-boss / Vercel Cron

Wk 14-15: Campaign send endpoint → pg-boss job enqueue per recipient.

Vercel Cron route /api/cron/process-emails → fetch jobs → AhaSend bulk API.

Resend fallback when AhaSend exhausts retries.

From + Reply-To header construction per campaign send.

Unsubscribe link (HMAC) + GET /api/unsubscribe handler.

Wk 16-17: Bounce webhooks → contacts.status = 'inactive' pipeline.

Open tracking pixel for admin open-rate visibility.

Campaign log view (status-based visibility per role).

Admin inactive contact reactivation flow.

Wk 18: Load test: 1,000 recipient campaign batch via AhaSend.

Failover test: verify Resend catches AhaSend failures.

Daily counter reset cron (usage_counters).

Deliverable: Full email engine live. Both SMTP providers operational.

## Phase 5 — Polish, Security & Launch (Weeks 19–22)

Goal: Admin panel, security hardening, production launch

Wk 19-20: Full admin panel: user management, credits, inactive contacts, CSV batches.

pg-boss queue health monitoring (custom admin UI or pg-boss monitor package).

Sentry error tracking on Vercel.

Wk 21: OWASP Top 10 security review.

Privacy Policy + ToS consent gate on registration and landing pages.

Uptime monitoring for all production endpoints.

Wk 22: Production launch (Steps 8-12 of deployment guide complete).

End-to-end smoke tests across all critical flows.

API reference docs (Hono OpenAPI or Next.js OpenAPI) + RUNBOOK.md.

Deliverable: Production platform live at member.cloudsourcehrm.us

# 16. Infrastructure Cost Estimation

| Service | Spec | Est. Cost | Notes |
| --- | --- | --- | --- |
| Vercel Pro | Pro plan | $20/mo | Required for Cron Jobs |
| Neon (Vercel Postgres) | Starter/Launch | $0–19/mo | Free 0.5 GB storage; Launch plan at scale |
| AhaSend | Bulk email primary | $15–30/mo | Volume-based |
| Resend | Transactional | $0–20/mo | First 3K emails/mo free |
| DigitalOcean Spaces | 250 GB | $5/mo | CSV uploads |
| Stripe | 2.9% + $0.30/txn | ~3% revenue | On $95/mo subscriptions |
| Cloudflare | Free / Pro | $0–20/mo | Free likely sufficient |
| Sentry | Free tier | $0/mo | Up to 5K errors/mo |
| TOTAL BASE |  | ~$40–$94/mo | Pre-scale |

This Vercel-only stack is significantly cheaper than the previous v1.1 estimate (~$111–$131/mo) because Railway services are eliminated and Neon's serverless pay-per-use model costs near zero at low traffic. Break-even is achieved at just 1–2 Standard subscribers.

# 17. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Vercel Cron delay causing email dispatch lag | Medium | Low | Crons fire every 1 min. For large campaigns (1,000+ emails) pg-boss processes in batches across multiple invocations. Set user expectations that sends are async. |
| AhaSend outage | Low | High | Automatic failover to Resend in pg-boss retry logic. Admin alert email via Resend if failure count exceeds threshold. |
| Neon cold start on first API call | Low | Low | Neon pools connections via pgBouncer. Use pooled POSTGRES_URL at runtime. Cold starts are sub-100ms on pooled connections. |
| Vercel function 60s timeout on campaign launch | Medium | Medium | Campaign launch endpoint only enqueues jobs (fast DB write). Actual email dispatch runs in the Cron (up to 300s on Vercel Pro). Split the work correctly. |
| Spam submissions on public landing pages | High | Medium | Edge Middleware IP rate limit. Consent checkbox required. Admin review before any contact enters live DB. |
| CSV upload of harmful or oversized files | Low | Medium | MIME type check (text/csv only). Server-side size limit (5 MB). Staged to DO Spaces — never executed as code. |
| Both SMTP providers down simultaneously | Very Low | High | Highly unlikely. Jobs remain in pg-boss pending state and will be retried when providers recover. No data loss. |
| Admin approval backlog for CSV or signups | Medium | Medium | Admin daily digest email (Resend). Batch approve all valid rows in one click for CSVs. |

# 18. Appendix

## 18.1  Environment Variables — Complete Reference

All Required Environment Variables

POSTGRES_URL (auto-injected by Vercel Postgres)

POSTGRES_URL_UNPOOLED (auto-injected — use for migrations)

BETTER_AUTH_SECRET 256-bit random string

BETTER_AUTH_URL https://member.cloudsourcehrm.us

AHASEND_API_KEY From AhaSend dashboard

AHASEND_API_URL https://api.ahasend.com

AHASEND_WEBHOOK_SECRET HMAC secret from AhaSend webhook config

RESEND_API_KEY re_xxxxxxxxxxxxx

RESEND_WEBHOOK_SECRET Svix signing secret from Resend dashboard

EMAIL_FROM_ADDRESS noreply@mail.cloudsourcehrm.us

EMAIL_FROM_DOMAIN mail.cloudsourcehrm.us

STRIPE_SECRET_KEY sk_live_xxxxxxxxxxxxx

STRIPE_WEBHOOK_SECRET whsec_xxxxxxxxxxxxx

STRIPE_PRICE_ID_STANDARD price_xxxxxxxxxxxxx

STRIPE_PRICE_ID_CREDITS price_xxxxxxxxxxxxx

UNSUBSCRIBE_HMAC_SECRET 256-bit random string

OPEN_TRACKING_HMAC_SECRET 256-bit random string

CRON_SECRET Random string securing cron endpoints

DO_SPACES_KEY DigitalOcean Spaces access key

DO_SPACES_SECRET DigitalOcean Spaces secret key

DO_SPACES_ENDPOINT https://sfo3.digitaloceanspaces.com

DO_SPACES_BUCKET hrm-uploads

NEXT_PUBLIC_APP_URL https://member.cloudsourcehrm.us

## 18.2  Repository Structure

Monorepo Layout

cloudsourcehrm/

├── apps/

│ └── web/ # Next.js 15 (frontend + API routes + cron routes)

│ ├── src/app/ # Pages and API route handlers

│ │ ├── (auth)/ # Login, register, forgot-password pages

│ │ ├── (app)/ # Protected member portal pages

│ │ ├── api/ # All API route handlers

│ │ │ ├── auth/ # Better Auth routes

│ │ │ ├── v1/ # REST API endpoints

│ │ │ ├── cron/ # Vercel Cron handlers

│ │ │ ├── webhooks/ # Resend, AhaSend, Stripe webhooks

│ │ │ ├── unsubscribe/ # Unsubscribe handler

│ │ │ └── track/ # Open tracking pixel

│ │ └── (public)/ # Landing pages (no auth)

│ └── vercel.json # Cron job configuration

├── packages/

│ ├── shared/ # Zod schemas, TypeScript types

│ ├── email-templates/ # React Email templates

│ └── db/ # Drizzle ORM schema + migrations

├── turbo.json

├── pnpm-workspace.yaml

└── docker-compose.yml # Local dev: Postgres only

## 18.3  Reference Documentation

| Resource | URL |
| --- | --- |
| AhaSend API Docs | ahasend.com/docs |
| Resend API Docs | resend.com/docs/introduction |
| Vercel Postgres Docs | vercel.com/docs/storage/vercel-postgres |
| Vercel Cron Jobs Docs | vercel.com/docs/cron-jobs |
| Neon Documentation | neon.tech/docs |
| pg-boss Documentation | github.com/timgit/pg-boss |
| Better Auth Documentation | better-auth.dev/docs |
| Drizzle ORM Documentation | orm.drizzle.team/docs/overview |
| Stripe Integration Guide | stripe.com/docs |

## 18.4  Company Contact

| Role | Contact |
| --- | --- |
| Company | SHIRO Technologies |
| General | info@shirotechnologies.com |
| Platform Support | info@cloudsourcehrm.com ¦ 1-800-971-8013 |
| Platform URL | member.cloudsourcehrm.us |
| Office | 5080 Spectrum Drive, Suite 575E, Addison, TX 75001, USA |

End of Document — Version 1.2

CloudSourceHRM Developer Project Plan — SHIRO Technologies — Confidential